THE HINTER GROUP GHANA LTD

DEVELOPER IMPLEMENTATION GUIDE

Corporate Website Development Project

Prepared for: Shair Shishir | Website Designer / Developer

WORKING VERSION 1.2

DESIGN WITH PROFESSIONAL FREEDOM.
IMPLEMENT WITH DISCIPLINE.
PUBLISH ONLY WHAT HGG HAS APPROVED.

# 1. PURPOSE OF THIS GUIDE

This guide is the developer-facing implementation document for THE HINTER GROUP GHANA LTD (HGG) corporate website. It consolidates the Quick-Start Developer Brief, approved imagery and visual direction, core technical requirements, selected publication controls, and final handover requirements into one practical working reference.

It is intentionally narrower than HGG's full internal master document. The full Quality-Control record, executive approval sheets, legal-review correspondence, and other internal governance material remain with HGG.

## How to Use This Guide

Use the separate HGG Public Website Copy document as the source for visitor-facing copy.

Use this Developer Implementation Guide as the source for design, build, CMS, SEO, accessibility, security, staging, ownership, and handover requirements.

Use only final HGG-approved project, partner, leadership, and legal information.

Where a material change is recommended, present the recommendation to HGG before implementation.

# 2. PROJECT OBJECTIVE

Develop a premium, modern, sophisticated corporate website for THE HINTER GROUP GHANA LTD that accurately reflects the company's identity, strategic direction, services, leadership, and long-term ambitions.

The completed website should present HGG as:

Professional

Credible

Strategic

Internationally Oriented

Ghanaian-Rooted

Relationship-Focused

Forward-Looking

Understated Rather Than Overly Promotional

# 3. CORPORATE IDENTITY

Official Company Name: THE HINTER GROUP GHANA LTD

Short Form: HGG

Corporate Descriptor: CONSULTING + VENTURES | BROKERAGE

Motto: Committed to Excellence

Primary Positioning: Connecting Opportunity. Creating Value. Advancing Sustainable Growth.

# 4. WEBSITE SCOPE

The principal implementation scope is:

## 7 Core Website Pages

Home

About Us

Leadership

Expertise / Our Services

Projects & Strategic Partnerships

Insights / News

Contact Us

## 2 Standard Legal / Utility Pages

Privacy Policy

Terms of Service

The Privacy Policy and Terms of Service should use the established site design system and should not be interpreted as additional complex custom-designed corporate pages.

## Reusable CMS Structures

Insights / Article Template — required.

Project Detail Template — where approved or future-ready.

The existence of internal QC, handover, legal-review, or governance documents does not expand the agreed website into additional custom-designed pages.

# 5. PRIMARY NAVIGATION

HOME

ABOUT

EXPERTISE

PROJECTS & PARTNERSHIPS

INSIGHTS

CONTACT

Leadership remains a dedicated page and may be accessed through the About navigation structure. Navigation should remain concise, intuitive, responsive, and consistent across desktop and mobile.

# 6. IMPLEMENTATION PRIORITY

Where instructions appear to conflict, apply the following hierarchy:

Final written HGG approval.

Final HGG Legal Counsel-approved language.

This Developer Implementation Guide and any final developer-facing publication controls.

HGG Public Website Copy.

Developer professional judgment where no conflict exists.

# 7. CONTENT CONTROL

The developer must distinguish between public website copy and internal implementation material.

Do not publish internal labels or notes such as:

DESIGN DIRECTION FOR DEVELOPER

DEVELOPER NOTE

CMS REQUIREMENT

PUBLICATION CONTROL

QUALITY-CONTROL CHECKLIST

STATUS

LEGAL REVIEW NOTE

Internal approval instructions

## Content Rewriting

Do not materially rewrite approved HGG copy without approval. If content appears too long for a proposed layout:

Identify the presentation issue.

Recommend a condensed treatment or interface pattern.

Provide the proposed revised wording if a rewrite is necessary.

Obtain HGG approval.

Implement the approved treatment.

Appropriate presentation tools may include accordions, tabs, cards, anchor navigation, progressive disclosure, summaries with 'learn more' treatment, and reusable CMS detail templates.

# 8. VISUAL PRINCIPLE — UNDERSTATED EXCELLENCE

The website should feel:

Premium

Modern

Corporate

Minimalist

Sophisticated

International

Ghanaian-Rooted

Credible

Forward-Looking

## Primary Palette

Deep Navy

White

Restrained Gold

Gold should function primarily as an accent rather than as a dominant background color.

## Design Character

Generous white space.

Strong, refined typography.

Clear visual hierarchy.

Elegant spacing and restrained decorative elements.

Consistent cards, buttons, icons, section rhythm, and page transitions.

A design language that feels established and confident without exaggerated promotion.

# 9. BRAND CONTROL

Use only approved HGG logo and brand assets.

Do not:

Redraw the logo.

Change logo proportions.

Alter approved colors.

Introduce unapproved gradients or metallic effects.

Add heavy shadows.

Modify the approved corporate descriptor.

Modify the motto.

Final production should use the strongest available vector/transparent assets supplied by HGG.

# 10. IMAGERY DIRECTION

Priority order:

Approved authentic HGG imagery.

Approved project imagery.

High-quality properly licensed sector imagery.

Carefully selected architecture, infrastructure, business, technology, and contemporary African imagery.

Avoid generic corporate clichés such as:

Handshakes

Fake boardroom meetings

Chess pieces

Mountain climbers

Money piles

Trading screens

Artificial executive teams

## Ghanaian Identity

Reflect HGG's Ghanaian foundation naturally through:

Contemporary Ghanaian environments

Infrastructure

Urban development

Business activity

Architecture

Landscapes

Professional settings

Avoid excessive use of Ghana flags, maps, cultural motifs, or decorative national symbolism unless contextually appropriate.

# 11. PAGE-SPECIFIC VISUAL DIRECTION

## Home

Establish the principal visual system for the website.

Hero should communicate premium corporate positioning, international perspective, confidence, and professionalism.

Use strong typography, generous spacing, restrained motion, and clear calls to action.

A subtle Ghana-to-international connectivity concept may be explored if executed with restraint.

## About Us

Communicate trust, stability, professionalism, and long-term vision.

Mission, Vision, and Values should be structured clearly and remain easy to scan.

The six-stage Strategic Approach — IDENTIFY → EVALUATE → CONNECT → COORDINATE → ADVANCE → CREATE VALUE — should be treated as a signature visual element.

## Leadership

Authoritative, elegant, highly professional presentation.

Use natural executive portraits and generous spacing.

The Chairman & Founder profile should be the principal executive profile.

Avoid visual effects that turn leadership presentation into personal promotion.

## Expertise / Our Services

Use a clear modular structure such as refined service cards, anchors, or expandable sections.

Keep service names and descriptions consistent with approved HGG terminology.

Do not create regulated financial, legal, engineering, architectural, or other professional-service implications that are not approved.

## Projects & Strategic Partnerships

Emphasize collaboration, project-development process, and partnership architecture.

Do not fabricate sample projects.

If no specific project is approved for launch, the page should still work strongly as an HGG project and partnership framework.

## Insights / News

CMS-driven landing page with reusable article template.

Support future articles, company news, leadership perspectives, project updates, industry insights, and announcements.

Keep article presentation consistent and scalable.

## Contact Us

Professional, concise, accessible, and reassuring.

Support General Contact and Project / Partnership Inquiry pathways.

Do not publish unapproved personal or temporary contact details.

## Privacy Policy & Terms

Use clean legal-page typography, section anchors where useful, and generous readability.

Do not materially rewrite legal text for aesthetics or brevity.

# 12. LEADERSHIP IMAGERY & INFORMATION

All executive portraits must remain natural and professional.

Permitted:

Cropping

Exposure adjustment

White balance

Mild sharpening

Background cleanup

Resolution improvement

Do not materially alter faces through AI or beauty filtering.

Do not invent:

Executive titles

Departments

Corporate offices

Credentials

Career history

Education

Awards

Professional memberships

Use only leadership information approved by HGG. Pending names, title styling, or biographies should remain unpublished until verified.

# 13. PROJECT & PARTNERSHIP PUBLICATION CONTROL

Do not publish:

Sample or fictional projects.

Placeholder project names.

Unapproved project information.

Partner logos without HGG approval.

Confidential project details.

Internal financial figures.

Government or regulatory relationships that imply endorsement or approval without support.

Specific project names, partner names, logos, figures, status descriptions, or stakeholder references should appear only when HGG has expressly approved them for public disclosure.

# 14. BROKERAGE & INVESTMENT LANGUAGE

HGG's public wording must distinguish business and commercial facilitation from regulated financial activity.

Do not independently describe HGG as providing:

Securities Brokerage

Investment Advisory

Investment Management

Portfolio Management

Investment Banking

Financial Advisory

Final wording involving Brokerage, Venture Development & Investment Facilitation, and related regulated-service boundaries remains subject to HGG approval and, where applicable, Legal Counsel review.

# 15. RESPONSIVE DESIGN & LAYOUT

The website must function professionally across:

Desktop

Laptop

Tablet

Mobile

Mobile users should receive materially equivalent content and functionality.

Use responsive grids and fluid spacing rather than fixed desktop assumptions.

Adapt process graphics, cards, tables, menus, and CTAs for smaller screens.

Preserve content hierarchy and readability across breakpoints.

Avoid layouts that depend on hover alone for essential information.

# 16. TYPOGRAPHY & UI SYSTEM

Establish a consistent heading scale and body-text system.

Use readable line lengths and sufficient contrast.

Keep buttons, links, cards, form fields, icons, and section spacing consistent.

Use premium, restrained iconography rather than decorative clip-art or inconsistent icon families.

Maintain visual consistency across all nine page types and reusable CMS templates.

# 17. ANIMATION & INTERACTION

Animation should be subtle, smooth, purposeful, and lightweight.

Avoid:

Splash screens

Aggressive zoom effects

Excessive parallax

Constant motion

Flashing effects

Long intro animations

Respect reduced-motion preferences where applicable.

# 18. CMS & ADMINISTRATIVE CONTROL

The CMS should allow HGG to manage, where applicable:

Insights / News

Projects

Leadership Profiles

Services

Industries

Contact Information

Legal Pages

Global Website Information

HGG should not require the developer for routine content updates.

## Content Workflow

Where supported: DRAFT → REVIEW → PUBLISH.

HGG should retain administrator-level control.

## CMS Training

Provide live training and/or a recorded walkthrough as agreed.

Demonstrate creation, editing, publication, unpublication, media management, and routine content updates.

Document any role-based permissions.

# 19. FORMS, EMAIL & PRIVACY

Forms should include:

Validation

Spam protection

Professional confirmation messages

Reliable email routing

Privacy acknowledgment

Accessible error handling

## Expected Inquiry Paths

General Contact.

Project / Partnership Inquiry.

Final fields, routing addresses, privacy/confidentiality wording, and whether file uploads are enabled must follow HGG's confirmed decisions.

## File Uploads

Enable only if HGG approves.

Apply file-type and size restrictions.

Validate server-side.

Store securely and avoid public exposure of uploaded files.

Do not request or expose unnecessary sensitive information.

## Email Delivery

Use reliable transactional email delivery where appropriate.

Keep sender/domain configuration under HGG control.

Support appropriate SPF, DKIM, and DMARC configuration where applicable.

# 20. SEO, SEARCH & SOCIAL METADATA

Implement appropriate:

Unique page titles

Meta descriptions

Canonical URLs

XML sitemap

robots.txt

Open Graph metadata

Structured data where appropriate

Google Search Console

Analytics where approved

Do not create unsupported SEO claims, awards, statistics, or artificial authority signals.

Staging and non-public environments must not be indexed by search engines.

# 21. PERFORMANCE

Prioritize:

Optimized images

Responsive images

Efficient font loading

Efficient JavaScript

Caching

Mobile performance

Appropriate lazy loading

The site should feel fast and polished. Avoid unnecessary animation libraries, oversized media, or third-party scripts that materially degrade performance without clear value.

# 22. ACCESSIBILITY

Include:

Semantic HTML

Keyboard navigation

Visible focus states

Adequate color contrast

Proper form labels

Appropriate alt text

Reduced-motion support where applicable

Accessibility should be considered during component design, not postponed until final QA.

# 23. SECURITY

The website must use:

HTTPS

Secure secret / API-key handling

Appropriate access controls

Server-side validation

Protected forms

Secure administrator access

Reasonably current dependencies

No passwords, private API keys, recovery codes, or credentials should appear in public source code or public files.

# 24. DOMAIN, HOSTING & ACCOUNT OWNERSHIP

HGG must retain control of:

Domain registration

Hosting

DNS

CMS

Source-code repository

Analytics

Search Console

Critical third-party services

Backups

Developer access may be granted, but the developer should not remain the sole owner of critical systems.

# 25. SOURCE CODE & NO VENDOR LOCK-IN

HGG must receive access to the final production source code and repository.

The website should be transferable to another qualified developer if necessary.

Avoid undocumented or developer-controlled dependencies that prevent HGG from independently operating, maintaining, recovering, or transferring the site.

Identify any proprietary or third-party limitations before implementation.

# 26. THIRD-PARTY SERVICES & RECURRING COSTS

Before implementing a material paid recurring service, identify:

Service

Purpose

Cost

Billing cycle

Account owner

Reasonable alternative where relevant

HGG approval is required before material recurring costs are incurred.

# 27. BACKUPS & RECOVERY

Implement and document:

Backup method

Backup frequency

Retention

Restore procedure

HGG access to backups

A backup is not considered complete unless restoration is reasonably documented and testable.

# 28. STAGING, QA & DEVELOPMENT WORKFLOW

Preferred workflow:

DEVELOPMENT → STAGING → HGG REVIEW → APPROVAL → PRODUCTION

## Home Page Benchmark

Before extensive rollout, HGG should review and approve the Home Page design system:

Header

Navigation

Hero

Typography

Color system

Buttons

Section spacing

Cards

Footer

General visual direction

Once approved, that system should guide the remainder of the website.

## Pre-Launch QA

Desktop, laptop, tablet, and mobile review.

Navigation and link testing.

Form submission and email-routing testing.

CMS publishing test.

SEO/indexing controls.

Accessibility review.

Performance review.

Security/configuration review.

Placeholder and unpublished-content review.

# 29. LEGAL CONTENT

Privacy Policy and Terms of Service remain subject to final HGG Legal Counsel approval.

Draft legal text may be used on staging for layout purposes if clearly treated as draft.

Do not materially edit counsel-approved legal text.

Developer formatting may improve readability, but legal substance must remain unchanged.

Cookie/consent implementation should reflect the actual technology stack and final HGG/legal direction.

# 30. HGG APPROVAL REQUIRED BEFORE

Material content rewrites.

Corporate name changes.

Service name changes.

Logo or approved brand-color changes.

Executive biography or title changes.

Project publication.

Partner-logo publication.

New claims, statistics, testimonials, or awards.

Legal-text changes.

Significant technology changes affecting ownership, security, privacy, portability, or recurring cost.

# 31. DELIVERABLES EXPECTED FROM HGG

HGG will provide or confirm, as available:

Public Website Copy.

Approved logo and brand assets.

Approved leadership portraits and final executive information.

Approved project / partnership content where applicable.

Approved Insights launch content where applicable.

Corporate contact information.

Domain/hosting/account details where required.

Final counsel-approved Privacy Policy and Terms of Service.

Final decisions on analytics, forms, file uploads, social links, and other pending items.

# 32. FINAL HANDOVER REQUIREMENTS

At project completion, HGG should receive appropriate access to:

Production website.

Source code.

Repository access.

Hosting access.

Domain/DNS access.

CMS administrator access.

Analytics access.

Search Console access.

Backup access.

Critical third-party service information.

HGG should also receive:

Technical documentation.

Deployment documentation.

CMS training.

Backup and restore information.

Third-party service inventory.

Website-specific design assets where included in the agreed scope.

# 33. FINAL DEVELOPER RECEIPT & QUESTIONS

After receiving the working package, Shair should identify any:

Missing files

Unclear content

Technical concerns

Design questions

Scope questions

Recurring service recommendations

Material assumptions requiring HGG approval

Questions should be resolved before material assumptions are embedded in production.

# 34. FINAL IMPLEMENTATION PRINCIPLE

DESIGN WITH PROFESSIONAL FREEDOM.
IMPLEMENT WITH DISCIPLINE.
PUBLISH ONLY WHAT HGG HAS APPROVED.

The objective is not to restrict creativity. It is to combine Shair's professional design and development expertise with HGG's corporate direction, brand standards, strategic messaging, ownership requirements, and publication controls.

STATUS: DEVELOPER IMPLEMENTATION GUIDE — WORKING VERSION 1.2